# Software Test Plan (STP) — Hospital Management System

Project: Hospital Management System (HMS)

Version: 1.0

Authors: Pranav Chandrasekar (PES1UG24CS332),Paras Agarwal (PES1UG24CS316),Shristi Saha (PES1UG24CS903),R Saurav Srrinivas (PES1UG24CS352)

Date: 06-10-2026

# Introduction

Purpose: This document defines the test plan for the Hospital Management System (HMS) v1.0. It outlines the objectives, scope, strategy, resources, schedule and responsibilities for testing, and contains the test cases that verify the functional, non-functional and security requirements.

Scope: Testing covers HMS features: authentication and access control, patient records, doctors and availability, appointment booking / cancellation / rescheduling, consultation records, reports, backup / restore, audit logging, and the non-functional qualities (performance, reliability, usability, portability, maintainability, memory safety). Hospital hardware, the operating system and third-party libraries (OpenSSL, C++ standard library) are excluded.

References: HMS SRS v1.0 (requirement IDs HMS-F-, HMS-NF-, HMS-SEC-); HMS SAD v1.0 (components C1–C15, API and error catalogue); IEEE Std 829-2008 (software test documentation); ISO/IEC/IEEE 29119; OWASP ASVS

4.0 and OWASP Testing Guide; course Project Guidelines.

Definitions: HMS (Hospital Management System), SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), RTM (Requirements Traceability Matrix), RBAC (role-based access control), TC (test case), UT (unit-test suite), UAT (user acceptance test), ASan (AddressSanitizer), P95 (95th percentile), OPD (out-patient department).

# Test Items

| ID | Test item (module) | Source / SAD component |
| --- | --- | --- |
| TI-1 | Authentication and session module (login, lock-out, time-out, password change, user accounts) | C3 AuthService + SessionManager, C11 PasswordHasher |
| TI-2 | Patient record module (register, validate, search, update, deactivate) | C4 PatientService |
| TI-3 | Doctor and availability module | C5 DoctorService |
| TI-4 | Appointment module (book, cancel, reschedule, status, schedule) | C6 AppointmentService |
| TI-5 | Consultation module (record, history, addendum) | C7 ConsultationService |
| TI-6 | Reporting module (daily report, workload report, CSV export) | C8 ReportService |
| TI-7 | Backup / restore and audit modules | C9 BackupService, C12 AuditService |
| TI-8 | Access control and input validation | C10 AccessControl, C2 Input Validator |
| TI-9 | Data layer (repositories, atomic file store, checksum, permissions) | C13 Repositories, C14 FileStore, C15 data files |
| TI-10 | Console user interface and menus | C1 Console UI |

# Features to be Tested

Features mapped to SRS requirement IDs (priority in brackets). All requirements of the SRS are in scope; the complete list with test cases is in section 13.

### Functional — Authentication and access control (SF-1)

- HMS-F-001: Mandatory login [High]

- HMS-F-002: Account lock-out [High]

- HMS-F-003: Role-based functions [High]

- HMS-F-004: User account management [High]

- HMS-F-005: Session time-out [Medium]

- HMS-F-006: Change password [Medium]

- HMS-F-062: View audit log [Medium]

### Functional — Patient records (SF-2)

- HMS-F-010: Register patient [High]

- HMS-F-011: Patient input validation [High]

- HMS-F-012: Search patient [High]

- HMS-F-013: Update patient details [Medium]

- HMS-F-014: Deactivate patient [Medium]

- HMS-F-015: Duplicate detection [Medium]

### Functional — Doctors and appointments (SF-3)

- HMS-F-020: Doctor profile [High]

- HMS-F-021: Doctor availability [High]

- HMS-F-022: List doctors by specialization [Low]

- HMS-F-030: Book appointment [High]

- HMS-F-031: Slot-conflict handling [High]

- HMS-F-032: Cancel appointment [High]

- HMS-F-033: Reschedule appointment [Medium]

- HMS-F-034: Daily schedule view [Medium]

- HMS-F-035: Appointment status life-cycle [Medium]

### Functional — Consultations, reports, data management (SF-4)

- HMS-F-040: Record consultation [High]

- HMS-F-041: View medical history [High]

- HMS-F-042: Clinical data confidentiality [High]

- HMS-F-043: Immutable consultation records [High]

- HMS-F-050: Daily appointment report [Medium]

- HMS-F-051: Doctor workload report [Low]

- HMS-F-060: Data persistence [High]

- HMS-F-061: Backup and restore [Medium]

### Non-functional

- HMS-NF-001: Search response time [High]

- HMS-NF-002: Booking response time [High]

- HMS-NF-003: Start-up time [Medium]

- HMS-NF-004: Capacity [Medium]

- HMS-NF-005: Crash safety of stored data [High]

- HMS-NF-006: Usability [Medium]

- HMS-NF-007: Portability [Medium]

- HMS-NF-008: Maintainability [Medium]

- HMS-NF-009: Memory safety [High]

- HMS-NF-010: Patient identity confirmation [High]

- HMS-NF-011: Write-failure notification [High]

### Security

- HMS-SEC-001: Salted password hashing [High]

- HMS-SEC-002: Deny-by-default RBAC [High]

- HMS-SEC-003: Audit logging [High]

- HMS-SEC-004: Password masking [High]

- HMS-SEC-005: Input validation, memory safety [High]

- HMS-SEC-006: Owner-only file permissions [Medium]

- HMS-SEC-007: Data-file integrity check [Medium]

- HMS-SEC-008: Generic login error [Medium]

# Features not to be Tested

- Billing, insurance, pharmacy, laboratory, ward management and patient portal (out of scope of release 1.0, SRS 1.3).

- Correctness of the C++ standard library, the compiler, the operating system and OpenSSL SHA-256 (assumed tested by their vendors; HMS only checks known-answer SHA-256 vectors).

- Network-related behaviour (TLS, remote access): HMS has no network interface in release 1.0 (SRS 3.3).

- Multi-user concurrent use of several HMS instances beyond the "second instance is refused" check (SRS 2.6).

- Hardware failure behaviour (disk failure, power loss) other than simulated process kill and write failure.

- Clinical correctness of diagnoses and drug dosages entered by doctors (free text, no drug-interaction checks in release 1.0).

# Test Approach / Strategy

Levels

| Level | Scope and tools | Responsible |
| --- | --- | --- |
| Unit tests (module-level) | Each service and security class tested in isolation with GoogleTest and in-memory repositories. Suites: UT-AUTH (C3, C11), UT-PAT (C4), UT-DOC (C5), UT-APT (C6), UT-CON (C7), UT-RPT (C8), UT-DATA (C9, C13, C14), UT-SEC (C2, C10, C12). Target: ≥ 70% line coverage of the service layer (HMS-NF-008). | Feature owner (developer of the module); reviewed by QA lead |
| Integration tests (service ↔ repository ↔ FileStore) | Services run against real repositories and temporary data folders; failure injection for write errors and corrupted files. | QA lead with feature owners |
| System tests (end-to-end) | Test cases of Appendix A run through the console with scripted standard input (Python / shell with expect-style driver) and compared with expected output and data files. | Test engineers |
| Acceptance tests (UAT) | Course faculty / customer proxy runs scenarios of UC-01, UC-04, UC-09, UC-12 and the reports with sample hospital data. | Product owner |

Types

- Functional testing — equivalence classes and boundary values for every field limit (e.g. phone 9 / 10 / 11 digits, diagnosis 500 / 501 characters, 10 / 11 prescription items, password 7 / 8 / 32 / 33 characters).

- Negative and state-based testing — invalid status transitions, expired sessions, inactive patients, locked accounts.

- Regression testing — all automated unit and system tests re-run at every merge to the main branch (continuous integration) and before each sprint review.

- Performance testing — response time and start-up time with generated data of maximum capacity (10,000 patients, 100 doctors, 50,000 appointments).

- Reliability / fault-injection testing — process kill, write failure, corrupted file.

- Usability testing — task-based study with five first-time users.

- Portability testing — same commit built and tested on Ubuntu 22.04 and Windows 10/11.

- Static and dynamic analysis — compiler warnings, cppcheck, Valgrind and AddressSanitizer on the whole suite.

Entry Criteria: stable build that compiles with zero warnings and passes the smoke tests (TC-AUTH-01, TC-PAT-01, TC-APT-01); SRS and SAD baselined; test data generated; test environment ready; unit tests of the module under test passing.

Exit Criteria: 100% of planned test cases executed; 100% of High-priority test cases passed; ≥ 95% of all test cases passed; 0 critical and 0 high-severity defects open; ≤ 3 medium defects open with workarounds; requirement coverage 100%; service-layer coverage ≥ 70%; zero ASan / Valgrind errors; all acceptance criteria satisfied.

Defect severity:

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Data loss / corruption, security breach, crash on main flow | Receptionist can read diagnoses; patient file corrupted on kill |
| High | Main function wrong, no workaround | Double booking accepted |
| Medium | Function wrong, workaround exists, or wrong message | Wrong alternative slot list order |
| Low | Cosmetic | Menu alignment |

## Security Validation

Security validation verifies the objectives SO-1 to SO-4 and requirements HMS-SEC-001 to HMS-SEC-008 of the SRS and the STRIDE controls of SAD 3.9. Each activity below has an executable test case in Appendix A.

| Security validation activity | How it is performed | Requirement / threat | Test case |
| --- | --- | --- | --- |
| Password handling: masking, no logging, salted hashing | Observe terminal while typing; inspect users.dat, audit.log and hms.log with a hex editor and grep for the test passwords; compare hashes of two users with the same password; known-answer SHA-256 test | HMS-SEC-001, SEC-004 / Spoofing, Info. disclosure | TC-AUTH-01, TC-SEC-01 |
| Authentication attack resistance (brute force, user enumeration) | Script 3 wrong passwords and verify lock-out and timing; compare messages for unknown user vs wrong password | HMS-F-002, SEC-008 / Spoofing | TC-AUTH-02 |
| Session management | Idle-time test with test clock; check session not usable after time-out or logout | HMS-F-005 / Spoofing, Elevation | TC-SEC-04 |
| Authorisation / privilege-escalation testing | Role × operation matrix test through the UI and by calling service methods directly with each role's session (bypassing the menu); attempt Receptionist access to clinical data | HMS-F-003, F-042, SEC-002 / Elevation, Info. disclosure | TC-AUTH-03, TC-CON-02 |
| Input fuzzing and memory-safety testing | Over-long (5,000 char), format-string, control-character, NUL and Unicode input at every prompt; 1,000 random inputs from a fuzz script; run under AddressSanitizer and Valgrind | HMS-SEC-005, NF-009 / Tampering, DoS, Elevation | TC-SEC-02, TC-MNT-01 |
| Audit and non-repudiation checks | Perform the audited actions and confirm one correct entry each; verify no sensitive text and no edit / delete function | HMS-SEC-003, F-062 / Repudiation | TC-SEC-03 |
| Data-at-rest protection and tamper detection | Check file and folder permissions; modify a byte in a data file and start HMS; check E040 handling and restore | HMS-SEC-006, SEC-007 / Tampering, Info. disclosure | TC-SEC-05, TC-SEC-06 |
| Immutability of clinical records | Attempt edit / delete through UI and service calls | HMS-F-043 / Tampering | TC-CON-03 |
| Secure-coding review and static analysis | cppcheck and compiler warnings; checklist review that gets, strcpy, sprintf, unbounded scanf are absent (grep in CI) | HMS-SEC-005 / Elevation | TC-MNT-01 |
| Compliance check | Review that only data fields of SRS Appendix B are collected, access is role-limited and logged (DPDP Act 2023 duties) | SRS 6.3.4 | Review record |
| Penetration-style testing of the login flow | Manual test of lock-out bypass attempts (restart program, edit users.dat, clock change) — all must fail or be detected | HMS-F-002, SEC-007 / Spoofing, Tampering | TC-AUTH-02, TC-SEC-06 |

TLS and PCI-DSS checks are not applicable because HMS has no network interface and processes no payment data.

# Test Environment

Hardware: reference machine — dual-core 2.0 GHz CPU, 4 GB RAM, SSD / HDD with 2 GB free space (used for performance tests); developer laptops for functional tests. A keyboard and monitor (no special devices).

Software: HMS v1.0 build (Debug with ASan and Release); Ubuntu 22.04 LTS with g++ 11 and CMake 3.20; Windows 10/11 with MSYS2 g++ or MSVC 2019; OpenSSL 3.x.

Tools: GoogleTest (unit), CTest / GitHub Actions (continuous integration), gcov and lcov (coverage), cppcheck (static analysis), Valgrind and AddressSanitizer (memory), Python 3 scripts (input driver, data generator, fuzzer, timers), hex editor (file inspection), GitHub Issues (defect tracking), spreadsheet for the RTM and execution log.

Test Data: generated dummy data only — no real patient data. A generator script produces 10,000 patients, 100 doctors with availability, and 50,000 appointments (fixed random seed so runs are repeatable); a small hand-made data set (3 users, 25 patients, 3 doctors, 10 appointments) is used for functional tests; separate boundary-value input files. All data folders are re-created from a clean state before each system test.

# Test Schedule

Milestones (aligned with the three sprints of SAD 4.6):

- Test plan and test case design: 07-Oct-2026 (this document)

- Environment setup (CI, data generator, driver scripts): 12-Oct-2026

- Unit testing: continuous from 12-Oct-2026 to 18-Nov-2026 (every sprint)

- Integration test execution: 26-Oct-2026 to 08-Nov-2026

- System test execution start: 09-Nov-2026

- System test execution end (including regression): 17-Nov-2026

- UAT: 18-Nov-2026 to 20-Nov-2026

- Test summary report: 21-Nov-2026

# Test Deliverables

- Test Plan (this document) with Appendix A test case specifications (36 test cases)

- Test Cases (manual and automated) and unit-test suites UT-AUTH … UT-SEC

- Test Scripts (input driver, fuzzer, data generator, timers)

- Test Data (hand-made and generated data sets)

- Test Execution Logs (per sprint; pass / fail and evidence)

- Defect Reports (issue tracker)

- Coverage and static-analysis reports

- Test Summary Report

# Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | [Member 4 Name] ([SRN]) | Prepare and maintain plan and RTM; coordinate execution; metrics and summary report |
| Test Engineer | Paras Agarwal (PES1UG24CS316) | Design and execute authentication / security system tests; write fuzzer and driver scripts; log defects |
| Test Engineer | [Member 3 Name] ([SRN]) | Design and execute appointment / consultation tests; performance tests; log defects |
| Developer | All four members (each owns one system feature) | Write unit tests, fix defects in own feature, support triage |
| Product Owner | Course faculty (customer proxy); team representative Paras Agarwal | Approve test results, sign-off readiness, run UAT |

Test case ownership follows feature ownership: Member 1 — TC-AUTH, TC-SEC; Member 2 — TC-PAT; Member 3

— TC-DOC, TC-APT; Member 4 — TC-CON, TC-RPT, TC-DATA, TC-PERF, TC-MNT. A tester never signs off a test case written by himself or herself alone: each test case is peer-reviewed by another member.

# Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Weekly integration build and smoke test; request early builds per feature; prioritise High test cases |
| Test environment downtime or machine failure | Environment scripted in CMake / CI; second machine and cloud CI runner as backup; test data re-generated by script |
| Windows build problems (OpenSSL, file permissions) | Bundled SHA-256 fallback; platform-specific permission tests run early (Sprint 1) |
| Performance targets cannot be met (HMS-NF-002) | Sprint-1 performance spike; design fallback to split files or SQLite (SAD risk R3) |
| Time-dependent tests (lock-out 15 min, time-out 10 min) take too long | Injectable test clock in AuthService / SessionManager; no real waiting |
| Not enough test engineers (four-person team) | Automate system tests early; every developer writes unit tests; peer review of test cases |
| Requirements change during sprints | RTM updated at each change; regression suite re-run |

# Assumptions & Dependencies

- SRS v1.0 and SAD v1.0 are baselined; changes follow a change request and update the RTM.

- Test clock hook and fault-injection hook (kill during write, force write failure) will be implemented in the build under test.

- Test data generator and input driver scripts will be ready by 12-Oct-2026.

- Reference machine and both operating systems are available to the team.

- Tools (GoogleTest, lcov, cppcheck, Valgrind, ASan) are installable on the team machines.

# Suspension & Resumption Criteria

Suspend testing if:

- The test environment or data folder is unavailable or corrupted for more than 4 hours.

- The build is too unstable: it fails to start or blocks more than 30% of the planned test cases.

- A critical defect (data loss, security breach) is found, until it is triaged.

- The data-file format changes without a migration, invalidating existing test data.

Resume testing when:

- Blocking defects are fixed and verified by a smoke test (TC-AUTH-01, TC-PAT-01, TC-APT-01).

- The environment is stable and test data have been re-generated.

- The QA lead confirms the new build and releases it for testing.

# Test Case Management & Traceability

The RTM ensures mapping of every SRS requirement to test cases (and back). The test case specifications (36 cases, each with preconditions, steps, test data and expected result) are in Appendix A; the same IDs appear in SRS Appendix C and are updated there at each change. Naming convention: TC-<area>-<number>; areas: AUTH, PAT, DOC, APT, CON, RPT, DATA, SEC, PERF, USA, PORT, MNT.

  - Requirement → Test Case Traceability

| Requirement | Title | Priority | Unit suite | System test case(s) |
| --- | --- | --- | --- | --- |
| HMS-F-001 | Mandatory login | High | UT-AUTH | TC-AUTH-01 |
| HMS-F-002 | Account lock-out | High | UT-AUTH | TC-AUTH-02 |
| HMS-F-003 | Role-based functions | High | UT-SEC | TC-AUTH-03 |
| HMS-F-004 | User account management | High | UT-AUTH | TC-AUTH-04 |
| HMS-F-005 | Session time-out | Medium | UT-AUTH | TC-SEC-04 |
| HMS-F-006 | Change password | Medium | UT-AUTH | TC-AUTH-05 |
| HMS-F-010 | Register patient | High | UT-PAT | TC-PAT-01 |
| HMS-F-011 | Patient input validation | High | UT-PAT, UT-SEC | TC-PAT-02, TC-SEC-02 |
| HMS-F-012 | Search patient | High | UT-PAT | TC-PAT-04 |
| HMS-F-013 | Update patient details | Medium | UT-PAT | TC-PAT-05 |
| HMS-F-014 | Deactivate patient | Medium | UT-PAT | TC-PAT-06 |
| HMS-F-015 | Duplicate detection | Medium | UT-PAT | TC-PAT-03 |
| HMS-F-020 | Doctor profile | High | UT-DOC | TC-DOC-01 |
| HMS-F-021 | Doctor availability | High | UT-DOC | TC-DOC-01 |
| HMS-F-022 | List doctors by specialization | Low | UT-DOC | TC-DOC-01 |
| HMS-F-030 | Book appointment | High | UT-APT | TC-APT-01 |
| HMS-F-031 | Slot-conflict handling | High | UT-APT | TC-APT-02 |
| HMS-F-032 | Cancel appointment | High | UT-APT | TC-APT-03 |
| HMS-F-033 | Reschedule appointment | Medium | UT-APT | TC-APT-04 |
| HMS-F-034 | Daily schedule view | Medium | UT-APT | TC-APT-05 |
| HMS-F-035 | Appointment status life-cycle | Medium | UT-APT | TC-APT-06 |
| HMS-F-040 | Record consultation | High | UT-CON | TC-CON-01 |
| HMS-F-041 | View medical history | High | UT-CON | TC-CON-02 |
| HMS-F-042 | Clinical data confidentiality | High | UT-SEC, UT-CON | TC-AUTH-03, TC-CON-02 |
| HMS-F-043 | Immutable consultation records | High | UT-CON | TC-CON-03 |
| HMS-F-050 | Daily appointment report | Medium | UT-RPT | TC-RPT-01 |
| HMS-F-051 | Doctor workload report | Low | UT-RPT | TC-RPT-02 |
| HMS-F-060 | Data persistence | High | UT-DATA | TC-DATA-01 |
| HMS-F-061 | Backup and restore | Medium | UT-DATA | TC-DATA-02 |
| HMS-F-062 | View audit log | Medium | UT-SEC | TC-SEC-03 |
| HMS-NF-001 | Search response time | High | UT-DATA | TC-PERF-01 |
| HMS-NF-002 | Booking response time | High | UT-APT | TC-PERF-02 |
| HMS-NF-003 | Start-up time | Medium | UT-DATA | TC-PERF-02 |
| HMS-NF-004 | Capacity | Medium | UT-DATA | TC-PERF-01 |
| HMS-NF-005 | Crash safety of stored data | High | UT-DATA | TC-DATA-01 |
| HMS-NF-006 | Usability | Medium | — (usability test) | TC-USA-01 |
| HMS-NF-007 | Portability | Medium | — (build matrix) | TC-PORT-01 |
| HMS-NF-008 | Maintainability | Medium | — (coverage run) | TC-MNT-01 |

| Requirement | Title | Priority | Unit suite | System test case(s) |
| --- | --- | --- | --- | --- |
| HMS-NF-009 | Memory safety | High | — (sanitizer run) | TC-MNT-01 |
| HMS-NF-010 | Patient identity confirmation | High | UT-CON | TC-CON-01 |
| HMS-NF-011 | Write-failure notification | High | UT-DATA | TC-DATA-01 |
| HMS-SEC-001 | Salted password hashing | High | UT-SEC | TC-SEC-01 |
| HMS-SEC-002 | Deny-by-default RBAC | High | UT-SEC | TC-AUTH-03 |
| HMS-SEC-003 | Audit logging | High | UT-SEC | TC-SEC-03 |
| HMS-SEC-004 | Password masking | High | — (manual) | TC-AUTH-01 |
| HMS-SEC-005 | Input validation, memory safety | High | UT-SEC | TC-SEC-02 |
| HMS-SEC-006 | Owner-only file permissions | Medium | UT-DATA | TC-SEC-05 |
| HMS-SEC-007 | Data-file integrity check | Medium | UT-DATA | TC-SEC-06 |
| HMS-SEC-008 | Generic login error | Medium | UT-AUTH | TC-AUTH-02 |

## Coverage Summary

| Requirement class | Count | Covered by test cases | Notes |
| --- | --- | --- | --- |
| Functional (HMS-F-) | 30 | 30 of 30 (100%) | 25 test cases of type Functional |
| Non-functional (HMS-NF-) | 11 | 11 of 11 (100%) | Performance, usability, portability, maintainability, reliability, safety |
| Security (HMS-SEC-) | 8 | 8 of 8 (100%) | 12 test cases include a security type |
| Total requirements | 49 | 49 of 49 (100%) | 36 system test cases in total (minimum required: 7–10) |

Test case priority distribution: High — 20, Medium — 15, Low — 1. Smoke set: TC-AUTH-01, TC-PAT-01, TC-APT-01.

# Test Metrics & Reporting

Metrics collected:

| Metric | Definition | Target |
| --- | --- | --- |
| % test cases executed | executed ÷ planned × 100 | 100% at exit |
| % passed / failed | passed (failed) ÷ executed × 100 | ≥ 95% passed; 100% of High |
| Defect density | defects ÷ KLOC (per feature) | ≤ 5 per KLOC at exit |
| Defect aging | days from open to closed, by severity | Critical ≤ 2 days; High ≤ 5 days |
| Requirement coverage | requirements with ≥ 1 passed test ÷ total | 100% |
| Code coverage | gcov line coverage of service layer | ≥ 70% (HMS-NF-008) |
| Memory-error count | ASan / Valgrind findings in system run | 0 (HMS-NF-009) |
| Performance results | P95 of search, booking, start-up times | Search ≤ 2 s, booking ≤ 1 s, start-up ≤ 5 s |

Reports:

- Daily execution status during execution weeks (executed / passed / failed / blocked).

- Sprint test report at each sprint review (coverage and open defects).

- Final Test Summary Report: results against exit criteria, open defects, residual risks, recommendation.

# Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | [Member 4 Name] |  |
| Dev Lead | Paras Agarwal |  |
| Product Owner | Course faculty |  |